# EuroTwo CPU
Contact: nopx
Projectstatus:
Documentation: here.
Architecture:

### Status
Follow #eurotwo on twitter. :)
#### 2021-01-30
Printed and assembled 12 nut- and distance holders for the distributors. Also in the meantime the new (buffer/inverter/levelshifter) board arrived. The controlled buffer functionality has a small, and fixable bug. Lessons Learned: For the next time consider 2.54 TH jumpers instead of solder bridges, just for flexibility.
#### 2021-01-23
Printing distance- and nut-holders for the HalfAdders

#### 2021-01-10
New stuff arrived. Making cables. Designing new cases for the Digital Controllers, more stuff...
#### 2021-01-03 (later)
Assembled the second DigitalController and wrote code for RAM simulation. It seems to work fine! Found that some more input pins would be of more value then output pins. But that is hackable. https://twitter.com/nopx15/status/1346104293137539073
#### 2021-01-03
After I found that the ISP programming pins are wrong, I successfully programmed the first digital controller. The clock simulation is now up and running. Next RAM and ROM simulation. That will be a software task. It is fun to work digital again!

#### 2021-01-02
I made a bunch of power cables today. Also I ordered a lot of screws and other stuff. Hopefully tomorrow my board will arrive!

#### 2020-12-31
I soldered 5 more MUXs. Also I ordered ~100 new PCBs. Distributors, HalfAdders, LogicBlocks like Inverters and stuff, and also a Digital Controller to simulate ROM, RAM, and the ControlUnit. The plan is to replace the DigitalControllers bit by bit. Starting with the control unit. Assumed I own enough cables, clips, relays and screws I should own everything to have a running CPU in the next few days.

#### 2020-10-28
I tried a different setup of the logo illumination by using two PCBs. I sanded the backside of the first PCB and assembled the LED in the other direction on the second one. This look much smoother and better!

#### 2020-10-18
Testing worked fine. Design looks nice.

#### 2020-08-10
I designed a testing board with a SN754410 H-Bridge driver for testing. I can test 4 outputs and 4 inputs per testing board easily with an Arduino now. The SN754410 is still in delivery and will get assembled later. Tweet, including a short video of the testing

#### 2020-08-01
My automated long term test is up and running. 1000 test-iterations per bit. Tuned the loading speed of the C (adding 100 Ohms), added diodes (1N4007) and tuned the holding voltage of the relais better by adding 100 Ohms.

#### 2020-06-28
Fixed the „4-Bit Register rev2“ board. The board is fully functional but has some drawbacks. You need to scratch away 8 traces on the board and solder 8 short wires on it.
The fixes for rev3 are:
- Cs were not aligned correctly to matching relais. Nobody will see this but still, it is not as intended! Fixed in rev3
- There is a mistake at the store relays. That is why you need to scratch traces. Fixed in rev3
- Rev2 is unable to select between rising and falling edge. This is fixed in rev3 by a jumper
- B.Mask is under the LED-Indicator on the back, that is why the light is not as bright as intended. Fixed in rev3.
- Numbering of the LEDs would be helpful. Fixed in rev3.
#### 2020-06-18
The PCBs for the 4Bit Register and the Logo did arrive. I assembled them successfully. I'm now waiting for the new Relays HK19F for the final test of the registers. In the Logo-PCB there was a little mistake but I succeed fixing it by scraping away two traces.

## Documentation
### Downloads
- EuroTwo v0.002 Manual [PDF]
- EuroTwo v0.004 Manual [PDF]
- EuroTwo OnePiece v0.004.0 Schematic [PDF] (untested)
### Sizes/Standards

- Holes for signals: 2_2mm vias or pads
- Holes for currents: 3.2
- GND on top holes
- +5V on bottom holes
- Small boards: 39,370mm x 67,310mm
- Big boards: 99,060mm x 99,060mm
### Errata
#### HalfAdder rev1
Silkscreen: AxorB -> A&B
#### DigitalController v1
1. RX0 and TX0 instead of MOSI and MISO for ISP (see https://www.mikrocontroller.net/topic/477873)
2. R1: 0603 -> 0804
3. Silkscreen: Reset <-> PrgEn
4. PrgEn button not needed!
5. Silkscreen: R55 not readable